**Whole Sight Eye Care**



[This Photo](http://mezertas.deviantart.com/art/fluttershy-right-eye-316257049) by Unknown Author is licensed under [CC BY-SA-NC](https://creativecommons.org/licenses/by-nc-sa/3.0/)

**International**

**Project Roadmap**

|  |  |
| --- | --- |
| **Project Name** | **Whole Sight Eyecare International** |
| **Client** | **KSU – Dr D. Thomas** |
| **Date** | **November 11, 2019** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Key Dates** |  |  |  |  |
| **Phase** | **Tasks** | **Targeted Due Date** | **Owner** | **Complete?** |
| Discovery | Research what can be done | 11/3/19 | Andrea | DONE |
| Design | Outline Requirements of what will be completed | 11/11/19 | Andrea | DONE |
| Design | Research how tos to display photos in phyton | 11/11/19 | Andrea | DONE |
| Design | BluePrint Document | 11/15/19 | Andrea | DONE |
| Development | Home Page | 11/15/19 | Andrea | DONE |
| Development | Patient View Page | 11/15/19 | Andrea | DONE |
| Development | Patient Detail Page | 11/15/19 | Andrea | DONE |
| Testing | System Testing | 11/25/19 | Andrea | DONE |
| QA | QA Review | 11/25/19 | Andrea | DONE |
| Internal Beta Launch | Update Presentation -MS PowerPoint .ppt | 11/25/19 | Andrea | DONE |
| Production Showcase | Presentation to the Class  Complete YouTube Link | 12/12/19 | Andrea | DONE |

|  |  |  |  |
| --- | --- | --- | --- |
| **Revision History** | **Date** | **Author** | **Update Description** |
| .1 | 11/3/19 | Andrea Taylor | ReadMe Doc |
| .2 | 11/11/19 | Andrea Taylor | Initial Draft - BluePrint |
| .3 | 11/13/19 | Andrea Taylor | MsPowerPoint Deck |
|  |  |  |  |

|  |  |
| --- | --- |
| **Sources:** |  |
| <https://www.ncbi.nlm.nih.gov/pmc/articles/PMC4139110/> | Article |
| https://www.sunnewsonline.com/how-to-prevent-glaucoma/ | Article |
| https://www.cnn.com/2016/03/31/africa/peek-eye-app/index.html | Article |
|  | Code snippets |